Project Planning Phase

| Date | 05 feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS38419 |
| Project Name | Heart Disease Analysis |
| Maximum Marks | 5 Marks |

1. Introduction

The Project Planning Phase defines the roadmap for successfully completing the Heart Disease Data Analysis project. It includes identifying objectives, defining tasks, allocating responsibilities, estimating timelines, and planning resources required for implementation. Proper planning ensures systematic execution and timely delivery of the project.

2. Project Objectives

- Analyze heart disease data to identify major risk factors.

- Create 8–10 interactive visualizations using Tableau.

- Develop a responsive dashboard and storyboard.

- Integrate Tableau dashboard with a Flask web application.

- Ensure performance optimization and usability.

3. Scope of the Project

In Scope:

- Data collection and validation.

- Storing data in MySQL database.

- SQL operations for data preparation.

- Tableau dashboard development.

- Web integration using Flask.

- Performance testing and documentation.

Out of Scope:

- Machine learning prediction models.

- Real-time patient monitoring systems.

- Mobile application development.

4. Project Timeline (Proposed Schedule)

| Phase | Activity | Duration |
| --- | --- | --- |
| Week 1 | Problem Understanding & Literature Survey | 1 Week |
| Week 2 | Data Collection & Database Setup | 1 Week |
| Week 3 | SQL Operations & Data Preparation | 1 Week |
| Week 4 | Tableau Visualization Development | 1 Week |
| Week 5 | Dashboard & Story Creation | 1 Week |
| Week 6 | Web Integration using Flask | 1 Week |
| Week 7 | Performance Testing & Optimization | 1 Week |
| Week 8 | Documentation & Project Demonstration | 1 Week |

5. Resource Planning

Hardware Requirements:

- Computer with minimum 8GB RAM

- Stable Internet Connection

Software Requirements:

- MySQL Database

- MySQL Workbench

- Tableau Desktop

- Python

- Flask Framework

- Web Browser (Chrome/Edge)

6. Risk Management

| Risk | Mitigation Strategy |
| --- | --- |
| Data inconsistency | Validate dataset before analysis |
| Database connection failure | Ensure proper DB configuration |
| Dashboard performance issues | Optimize SQL queries |
| Integration errors | Test embedding carefully |
| Time delay | Follow structured timeline |

7. Team Responsibilities (If Team Project)

| Role | Responsibility |
| --- | --- |
| Data Analyst | Data preparation & SQL operations |
| Visualization Developer | Tableau dashboard creation |
| Web Developer | Flask integration |
| Documentation Lead | Report preparation & video explanation |

(If individual project, mention: “All roles handled individually.”)

8. Expected Deliverables

- Clean and structured database

- 8–10 Tableau visualizations

- Responsive dashboard

- Storyboard presentation

- Flask integrated web application

- Project documentation

- Project demonstration video

9. Conclusion

The Project Planning Phase ensures systematic execution of the heart disease analysis project. By defining clear objectives, timelines, resources, and responsibilities, the project can be completed efficiently and effectively. Proper planning minimizes risks and ensures successful implementation.

Top of Form

Bottom of Form